Initial Project Planning Template

| Team ID | MCA |
| --- | --- |
| Project Name | Strategic Employee Attrition Intelligence Dashboard |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Problem Definition & Data Understanding | USN-2 | As a data analyst, I want to define the employee attrition problem and identify the key business questions to be answered by the dashboard. | 2 | High | Individual | 16-Sep-2026 | 17-Sep-2026 |
| Sprint-1 | Data Preparation | USN-3 | As a data analyst, I want to clean and preprocess the employee dataset by handling missing values, duplicates, and inconsistent data. | 3 | High | Individual | 17-Sep-2026 | 18-Sep-2026 |
| Sprint-2 | Exploratory Data Analysis | USN-5 | As an HR decision-maker, I want to analyze overall employee attrition and calculate the attrition rate. | 2 | High | Individual | 18-sep-2026 | 19-sep-2026 |
| Sprint-2 | KPI Development | USN-7 | As an HR decision-maker, I want to view key metrics such as total employees, employees who left, employees still working, and attrition rate.. | 3 | Medium | Individual | 19-sep-2026 | 20-sep-2026 |
| Sprint-3 | Dashboard Development | USN-9 | As an HR manager, I want an interactive dashboard showing employee attrition trends and important KPIs in a single view. | 3 | High | Individual | 19-sep-2026 | 20-sep-2026 |
| Sprint-3 | Insights & Analysis | USN-12 | As an HR decision-maker, I want to identify employee segments with higher attrition and understand the factors associated with employee departures.. | 3 | High | Individual | 20-sep-2026 | 21-sep-2026 |
| Sprint-4 | Dashboard Validation | USN-13 | As a data analyst, I want to validate the dashboard calculations, KPIs, filters, and visualizations to ensure accuracy. | 2 | High | Individual | 21-sep-2026 | 22-sep-2026 |
| Sprint-4 | Final Documentation | USN-14 | As a project developer, I want to document the methodology, findings, and key insights obtained from the employee attrition analysis.. | 2 | Medium | Individual | 21-sep-2026 | 22-sep-2026 |